Company name

|  |  |
| --- | --- |
| Lieferschein / Delivery Note | |
| Belegnummer: | LI-B025-1260-12/17 |
| Datum: | 22.01.2018 |
| Betreff: | Monat 12/2017 |
| Bearbeiter: | ggg |
| Adresse: | ggggg |
| Telefon: | ggg |
| Mobil: | ggg |
| E-Mail: | ggg |
| Bitte bei Rückfragen immer mit angeben! | |

Address

**Leistungsnachweis / Proof of Performance**

Angebot / *Offer No.*: **ddddd** Projekt / *Project*:

Auftrag / *Order No.:* **ggggg**

**fddddhdh**

**dddd**

**Maintenance Framework 2016-HJ1**

**d**

Auftragnehmer / *Contractor*: **gggg** Monat / *Month*: **12/2017**

Kunde / *Client*: **ggggg**

**Leistungskatalog:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Work Item ID** | **ADV-PO** | **Key** | **Summary** | **Estimated  Points** | **Actual  Points** |
| WI-001 | J.-O. Brandt | CD-1943 | Low level diag in new gui | 12,00 | **16,00** |
| WI-002 | J.-O. Brandt | CD-2231 | CD-2230 Add props/actions/limits to FrameStrings | 10,00 | **5,00** |
| WI-003 | J.-O. Brandt | CD-2232 | CD-2230 Create Interface Class and implementation Basic functions | 10,00 | **5,00** |
| WI-004 | J.-O. Brandt | CD-2233 | CD-2230 Write test procedure for Basic functions | 10,00 | **5,00** |
| WI-005 | P. Patten | CD-2265 | Darwin Correlation Task - Test the code of the new branch | 2,00 | **2,00** |
| WI-006 | P. Patten | CD-2266 | Darwin Correlation Task - Add control of the Voltage and Current Clamps | 6,00 | **6,00** |
| WI-007 | J.-O. Brandt | CD-2272 | maint\_cor\_Facade: HW info structural change | 17,00 | **14,00** |
| WI-008 | J.-O. Brandt | CD-2273 | Bug fixing | 12,00 | **4,00** |
| WI-009 | J.-O. Brandt | CD-2274 | FRU Support in HW Tree | 5,00 | **2,00** |
| WI-010 | J.-O. Brandt | CD-2276 | CPE, Bugfixing and Support | 12,00 | **12,00** |
| WI-011 | J.-O. Brandt | CD-2277 | VariantRegistry Refactoring | 15,00 | **10,00** |
| WI-012 | J.-O. Brandt | CD-2278 | CPE, Bugfixing & Support | 10,00 | **3,00** |
| WI-013 | J.-O. Brandt | CD-2279 | MaintStatusChanged notification in Facade (continued) | 1,00 | **1,00** |
| WI-014 | P. Patten | CD-2280 | Darwin Correlation Task - Create test plan to test the PMU Clamp and process the data | 6,00 | **6,00** |
| WI-015 | P. Patten | CD-2284 | Turn on A-Driver | 12,00 | **12,00** |
| WI-016 | P. Patten | CD-2285 | Turn on Special Driver Modes | 20,00 | **20,00** |
| WI-017 | J.-O. Brandt | CD-2288 | MPOI resolution must work for "variant splits" even if the HW structure of the variants differs | 20,00 | **19,00** |
| WI-018 | P. Patten | CD-2289 | Darwin Correlation Task - Add code to allow the PMU Voltage and Current Force calibration testing | 10,00 | **10,00** |
| WI-019 | J.-O. Brandt | CD-2293 | maint\_cor\_Facade process transaction mutex | 2,00 | **2,00** |
| WI-020 | J.-O. Brandt | CD-2314 | Analyzing and fixing lock order violation issues | 12,00 | **4,00** |
|  |  |  |  |  |  |
|  |  |  |  | **204,00** | **158,00** |

Alle oben aufgeführten Liefergegenstände und Dienstleistungen (Stories/Tasks) für diesen Sprint/Monat bzw. Berichtszeitraum wurden übergeben/geliefert. Der Fortschritt und Status der laufenden, noch nicht abgeschlossenen Stories/Tasks entspricht den Vereinbarungen.

*All deliverables and services (stories/tasks) for this sprint/month respectively reporting period as listed above have been provided/ delivered. The progress and status of the ongoing, unfinished Stories/Tasks correlates the agreed amount of work.*

Datum: Datum:

geprüft / *verified*: freigegeben / *approved*:

……………………………………. ……………………………….……….

Name Auftragnehmer Name Kunde

*Name Contractor Name Client*

……………………………….……….

Name Kunde

*Name Client*